## Slide 1: Using The WORK BREAKDOWN STRUCTURE Sheet
‘IAC IP23 – WBS – Data Analytics – Ranu Bhasker’
The Work Breakdown Structure (WBS) provided is just a guideline, understand project requirements, gathering data, cleaning, and transform data, and visualize.
Given the timeline and deliverables the WBS is based on Waterfall Methodology
understanding requirements, data gathering, data cleaning, extract meaningful insights, create report or dashboards for better understanding.
Follow the below colours for Project hierarchy
Project Goal
Phases
Stages
Activities/
Deliverables
Tasks

## Slide 2: WORK BREAKDOWN STRUCTURE – IP23 Live Project Deliverables – ‘Data Analytics’
‘DATA VISUALIZATION’
as per Industry Ways of Working
INITIATION
Project Charter
SRS Document
PLANNING
WBS
Project Schedule
RAID Logs
EXECUTION & MONITORING
Lessons Learnt, Project Report
Visualization files
Video
CLOSURE
Study Data
Clean Data
Import Data
Analyse & Create Visualization
Notes: Project Objective at the Top, then dependencies (Activities) and sub dependencies (Tasks) Activities:
Tasks: WBS name: Website design
Description: Revamp our old website design based on the new branding.
Completion date: 9/15/21
Budget: $50,000
Level 1:
Revamp website design
Level 2:
Revamp brand guidelines (Complete)
Create messaging framework (Complete)
Redesign logo (In progress)
Add new photography (Open)
Level 3:
1. Revamp brand guidelines
Brand colors—Kat Mooney
Brand mood board—Kat Mooney
Design UX—Ray Brooks
2. Create messaging framework
Headline—Daniela Vargas
Mission statement—Daniela Vargas
Language guidelines—Daniela Vargas
3. Redesign logo
Sketch—Kabir Madan
Mockups—Kat Mooney
Final designs—Kat Mooney
4. Add new photography
Photoshoot—Kabir Madan
Photo edits—Kat Mooney
Final selections—Kabir Madan